# Signal Hunter — Project Brief

Oct 24, 2026 · @Enesi

## What we're building

A company brain that finds people publicly describing the exact problem your company solves, ranks who is ready to buy, and drafts a reply that responds to what they actually wrote. Track: GTM (Jumpstart).

The problem. Sales teams waste hours on prospect research, and cold outreach gets ignored because it isn't relevant. Meanwhile, buyers are on Reddit and Hacker News every day saying "I need something that does X." Nobody is catching those posts in time.

The pitch in one line: stop guessing who's ready to buy — find the people already asking for you.

## How it works

- Brain. Paste a company's website or a one-liner. It learns the pain points the company solves, its ideal customer, and its tone of voice.

- Find. It turns those pain points into search queries and pulls matching posts from Reddit and Hacker News (both have free public endpoints).

- Score. For each post, the model rates buying intent (0–10), fit with the ideal customer, and urgency, then ranks who to contact this week.

- Act. For the top leads, it drafts a reply or DM that quotes their actual problem and explains how the company helps. Human reviews and sends; nothing auto-posts.

- Team board (Lightfern). Leads land on a shared board. Teammates claim a lead, mark it contacted, and add notes, so nobody double-messages the same person.

Stretch: company news signal. Add a second source: companies with recent news (funding, launches, hiring) that suggests they need you. Same brain scores them and drafts an email that references the news.

## Scope

The rule: get the core loop working end to end before touching anything in Stretch. A working demo beats a half-built big idea.

| Priority | Feature | Notes |
| --- | --- | --- |
| Must | Brain from website or one-liner | Pain points, ideal customer, tone |
| Must | Reddit + Hacker News search | Free endpoints, no auth needed for read |
| Must | Intent scoring + ranking | One LLM call per post, batch if possible |
| Must | Tailored reply drafts | Quotes the person's actual post |
| Must | Shared lead board in Lightfern | Claim, contacted, notes |
| Stretch | Company news signal (Idea 1) | Recent funding, launches, hiring |
| Next (Loom only) | X and LinkedIn | No free API; mention as roadmap, or allow pasting a post |

Out of scope today: auto-sending messages, scraping LinkedIn, finding personal email addresses.

## Team split and timeline

Three roles; double up if there are more of us. Hard stop for building is 15:00, so the last 45 minutes go to the demo and Loom.

| Role | Owns |
| --- | --- |
| Brain + scoring | Company profile prompt, intent scoring prompt, ranking logic |
| Data | Reddit and Hacker News fetch, turning pain points into queries, cleaning results |
| Lightfern + pitch | Lead board in Lightfern, reply drafts, demo script, Loom |

| Time | Goal |
| --- | --- |
| 12:10–12:30 | Agree on names, data shape for a lead, and the demo company |
| 12:30–13:30 | Each role builds its piece; eat lunch while working |
| 13:30–14:15 | Join the pieces: brain → find → score → draft → board, working end to end |
| 14:15–15:00 | Fix bugs, polish the board, add news signal only if everything else works |
| 15:00–15:30 | Record the Loom (max 3 minutes) |
| 15:30–15:45 | Submit link + Loom on the portal; don't leave it to the last minute |

## Demo and Loom

Demo company: Jumpstart. We run the tool live with Jumpstart as "our company" and show real posts from founders struggling to hire sales people. The judges see their own warm leads.

What we submit: a link to the tool and a Loom of up to 3 minutes, pitched as if Jumpstart is a sales team buying it.

Loom structure (3 minutes):

- 0:00–0:30 — The pain. Your team spends hours researching prospects, and cold messages get ignored.

- 0:30–2:15 — Live demo. Paste Jumpstart's site → brain shows the pain points → real Reddit/HN posts appear, ranked → open the top lead and its drafted reply → claim it on the team board.

- 2:15–2:45 — The value. Hours of research down to minutes, and every message is relevant because the person asked for it.

- 2:45–3:00 — What's next. X, LinkedIn and company news signals.

How we're judged (GTM track):

- The build: solves a real sales problem, works in the demo, uses tools smartly.

- The sell: knows the audience and their struggle, shows value instead of listing features, confident and clear.